## Slide 1
Feature Implementation Structure
Every feature decomposes the same way · three stages, three dated exit gates · proposed, for agreement at PI Planning
PPL CMDB-CSDM | Feature Implementation Structure | Proposed Oct 14, 2026
Spike
one per feature · ADO type: Spike
Requirements gathered and confirmed in writing
Technical approach agreed with the dev team
Build stories listed and sized
Configuration vs. customization determined
Exit — build stories pass DoR gates 1–4
Build & test
n stories · ADO type: Story
One story per increment of work
Each story fits one iteration
Testing inside the story — no QA handoff
Staging deploy + PO demo
Exit — Definition of Done met
Implement
one per feature · ADO type: Story
Change request raised and scheduled
Deployed to PROD
OCM communications / training
Evidence packaged, acceptance received
Exit — contract / governance gate evidenced
Covered by the current Definition of Done
Not covered today
The Definition of Done ends at staging plus PO demo. Contract acceptance needs PROD plus customer sign-off — so a feature can be Done and still not be delivered. The Implement story is what closes that gap, and carries its own acceptance criteria.