# CMDB Data Dictionary (CMP Stage 1)

# CCB Decision Sheet

Companion to: Configuration Management Plan — Stage 1 (Class & Attribute Data Definitions).    For: CMDB CCB vote, 7/21/2026.    Source draft: 2026-06-29.

Every cell marked [CCB confirm] in the Data Dictionary is a PPL governance decision left intentionally open. This sheet lists all 38 of them, grouped by class, so the board can rule on them efficiently rather than hunting through the document.

How to read this. The Team suggestion column is the delivery team's proposed default to speed the vote — it is NOT a decision. The CCB ruling column is authoritative; the chair captures the outcome there on 7/21.

Decision types:

Mandatory? — confirm whether the attribute is required (Y/N)

Audited? — confirm inclusion in audit / certification scope (Y/N)

Owner? — assign a Certification Owner / Class Manager (none mapped)

Values? — confirm the allowed-value (choice) list

## At a glance

| Class | Class Manager | # Decisions |
| --- | --- | --- |
| Business Application | Todd Dierksheide | 4 |
| Service Instance | Todd Dierksheide | 5 |
| Computer | Monica Green (Phys) / Paul Becker (Virt) | 3 |
| Server (parent) | Ray Reuter | 5 |
| Windows Server (child) | Ray Reuter | 5 |
| Linux Server (child) | Ray Reuter | 4 |
| Database (parent) | Ray Reuter | 3 |
| Oracle DB (child) | Ray Reuter | 4 |
| SQL Server DB (child) | Ray Reuter | 5 |
| TOTAL |  | 38 |

By type: Mandatory? 14  ·  Audited? 20  ·  Owner? 2  ·  Values? 2.

## 1. Business Application

Class Manager: Todd Dierksheide      Table: cmdb_ci_business_app

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 1 | Application Category | Mandatory? | Choice; auth = EA/LeanIX | Mandatory = Y (core classification) |  |
| 2 | Life Cycle Stage | Mandatory? | Choice (CSDM stages); auth = EA | Mandatory = Y (lifecycle reporting) |  |
| 3 | IT Application Owner | Mandatory? | sys_user; via Data Certification | Mandatory = Y (ownership / audit) |  |
| 4 | Business Owner | Mandatory? | sys_user; via Data Certification | Mandatory = Y (Dec audit remediation) |  |

## 2. Service Instance

Class Manager: Todd Dierksheide      Table: cmdb_ci_service_auto

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 5 | Name | Owner? | no dedicated CCB Class Mgr mapped | Assign class owner (EA / Platform) |  |
| 6 | Environment | Owner? | Prod / QA / Dev / Test | Same owner as #5 |  |
| 7 | Service Owner (owned_by) | Mandatory? | sys_user | Mandatory = Y |  |
| 8 | ITSM Support Group | Mandatory? | sys_user_group | Mandatory = Y (governance) |  |
| 9 | Change Approval Group | Mandatory? | sys_user_group | Mandatory = Y (governance) |  |

## 3. Computer

Class Manager: Monica Green (Physical) / Paul Becker (Virtual)      Table: cmdb_ci_computer

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 10 | Assigned To | Mandatory? | sys_user; Asset Mgmt | PPL call |  |
| 11 | Operating System | Audited? | SCCM/Intune authoritative | Align to Dec audit scope |  |
| 12 | MAC Address | Audited? | Endpoint connector / Discovery | Align to Dec audit scope |  |

## 4. Server (parent)

Class Manager: Ray Reuter      Table: cmdb_ci_server

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 13 | Operational Status | Values? | Build / Operational / Non-Operational / Retired | Confirm full list vs OOB choices |  |
| 14 | IP Address | Audited? | Discovery authoritative | Align to Dec audit scope |  |
| 15 | MAC Address | Audited? | Discovery authoritative | Align to Dec audit scope |  |
| 16 | CPU Count | Audited? | vCenter override (else Discovery) | Align to Dec audit scope |  |
| 17 | RAM (MB) | Audited? | vCenter override (else Discovery) | Align to Dec audit scope |  |

## 5. Windows Server (child of Server)

Class Manager: Ray Reuter      Table: cmdb_ci_win_server

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 18 | OS Version | Audited? | SCCM overrides Discovery | Align to Dec audit scope |  |
| 19 | OS Domain | Audited? | SCCM overrides Discovery | Align to Dec audit scope |  |
| 20 | OS Service Pack | Audited? | SCCM overrides Discovery | Align to Dec audit scope |  |
| 21 | ITSM Support Group | Mandatory? | Wintel Infrastructure Ops; not auto-writable | Mandatory = Y (governance) |  |
| 22 | Change Approval Group | Mandatory? | Wintel CAB; not auto-writable | Mandatory = Y (governance) |  |

## 6. Linux Server (child of Server)

Class Manager: Ray Reuter      Table: cmdb_ci_linux_server

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 23 | OS Architecture | Audited? | Discovery via SSH authoritative | Align to Dec audit scope |  |
| 24 | Kernel Release | Audited? | Discovery via SSH authoritative | Align to Dec audit scope |  |
| 25 | ITSM Support Group | Mandatory? | Unix/Linux Administration Team | Mandatory = Y (governance) |  |
| 26 | Change Approval Group | Mandatory? | Linux CAB | Mandatory = Y (governance) |  |

## 7. Database (parent)

Class Manager: Ray Reuter      Table: cmdb_ci_database

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 27 | Version | Audited? | Discovery authoritative | Align to Dec audit scope |  |
| 28 | TCP Port | Audited? | Discovery authoritative | Align to Dec audit scope |  |
| 29 | Operational Status | Values? | Operational, Retired, ... | Confirm full list |  |

## 8. Oracle Database (child of Database)

Class Manager: Ray Reuter      Table: cmdb_ci_db_ora_instance

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 30 | SID | Audited? | Oracle probes | Align to Dec audit scope |  |
| 31 | Oracle Edition | Audited? | Oracle probes | Align to Dec audit scope |  |
| 32 | Oracle Version | Audited? | Oracle probes | Align to Dec audit scope |  |
| 33 | Support Group | Mandatory? | Oracle DBA Team | Mandatory = Y (governance) |  |

## 9. SQL Server Database (child of Database)

Class Manager: Ray Reuter      Table: cmdb_ci_db_mssql_instance

| # | Attribute | Decision | Context | Team suggestion (advisory) | CCB ruling |
| --- | --- | --- | --- | --- | --- |
| 34 | Instance Name | Audited? | Discovery / SCCM | Align to Dec audit scope |  |
| 35 | Clustered | Audited? | Discovery authoritative | Align to Dec audit scope |  |
| 36 | SQL Edition | Audited? | SCCM authoritative (edition/license) | Align to Dec audit scope |  |
| 37 | TCP Port | Audited? | Discovery overrides SCCM | Align to Dec audit scope |  |
| 38 | Support Group | Mandatory? | SQL DBA Team | Mandatory = Y (governance) |  |

## Vote capture

Record each ruling as Accept (as suggested), Amend (note the change), or Defer (note owner + date). A class is accepted once all its items are ruled. Roll per-class results into the overall Data Dictionary acceptance in the CCB minutes.