## Slide 1
Objectives - Story Progress (Variation A)
BARS + COUNTS
Derived from team notes - not ADO-validated. 'Completed' tracking begins at first PROD deployment (Jun 23); today's view shows work in flight.
24
stories in scope
17
moving
7
need attention
P0
Airlift (Azure Migration)
4 in scope / 4 moving / 0 stuck
P1
Discovery / SCCM
6 in scope / 3 moving / 3 stuck
P1
Data Certification
1 in scope / 1 moving / 0 stuck
P2
Service Mapping
6 in scope / 6 moving / 0 stuck
P2
Regulatory / Qualys
3 in scope / 3 moving / 0 stuck
P3
NowAssist AI
4 in scope / 0 moving / 4 stuck
Bar length = stories in scope (magnitude); green = moving, red = needs attention.

## Slide 2
Objectives - Status Explained (Variation B)
SELF-EXPLAINING
Derived from team notes - not ADO-validated. 'Completed' tracking begins at first PROD deployment (Jun 23); today's view shows work in flight.
24
stories in scope
17
moving
7
need attention
GREEN
P0 Airlift (Azure Migration)
On track - dev access resolved; 4 stories active
4/4
moving
RED
P1 Discovery / SCCM
At risk - 1 approval gate + 1 on-hold; ~6 stories not yet ID'd
3/6
moving
GREEN
P1 Data Certification
On track - in UAT, signed off; PROD Jun 23
1/1
moving
GREEN
P2 Service Mapping
On track - discovery scaling; Wave 20-21 not yet storied
6/6
moving
GREEN
P2 Regulatory / Qualys
Progressing - Qualys active; CCB/NERC-CIP not yet storied
3/3
moving
RED
P3 NowAssist AI
Blocked - all 4 stories await owner reassignment
0/4
moving

## Slide 3
Objectives - Executive Tiles (Variation C)
VISUAL GRID
Derived from team notes - not ADO-validated. 'Completed' tracking begins at first PROD deployment (Jun 23); today's view shows work in flight.
P0 Airlift (Azure Migration)
4
stories
4 moving · 0 stuck
On track - dev access resolved; 4 stories active
P1 Discovery / SCCM
6
stories
3 moving · 3 stuck
At risk - 1 approval gate + 1 on-hold; ~6 stories not yet ID'd
P1 Data Certification
1
stories
1 moving · 0 stuck
On track - in UAT, signed off; PROD Jun 23
P2 Service Mapping
6
stories
6 moving · 0 stuck
On track - discovery scaling; Wave 20-21 not yet storied
P2 Regulatory / Qualys
3
stories
3 moving · 0 stuck
Progressing - Qualys active; CCB/NERC-CIP not yet storied
P3 NowAssist AI
4
stories
0 moving · 4 stuck
Blocked - all 4 stories await owner reassignment