## Slide 1
CMDB Server & Computer Cleanup
Process, Root Cause, and Go-Forward Governance
Restoring Trust Through Transparency and Control
A response to stakeholder concerns about the July 2026 Computer & Server record cleanup
How the CMDB is populated, what happened, why, and the controls now gating every future retirement
Manuel Vazquez - Scrum Master, CMDB-CSDM

## Slide 2
Why We're Here
Responding to concerns raised about the Computer & Server record cleanup
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
What happened
A one-time cleanup retired Computer and Server records that were loaded into the CMDB from legacy sources as an initial starting point, before ServiceNow Discovery scope was finalized.
The concern raised
Active operational assets may have been caught in that cleanup, with risk to data integrity, operations, governance, and compliance.
What this deck covers
How the CMDB gets populated, why cleanup is a defined stage in that process, what actually happened, the root cause, and the governance controls now gating every future retirement.

## Slide 3
How the CMDB Gets Populated
The initial population journey - six defined stages, ending in a locked baseline
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
1 - Manual Import
Legacy tools & existing sources
2 - Credentialless Discovery
Unauthenticated network scan
3 - Credentials & Subnets Validated
The scope gate
4 - Horizontal Discovery
Deep, authenticated scan
5 - Cleanup
Retire unconfirmed pre-scope CIs
6 - Baseline
Locked, trustworthy starting point
Cleanup (stage 5) is a defined step in this journey - not an ad-hoc or erroneous event. It exists so the baseline reflects only confirmed, in-scope assets.

## Slide 4
Stage Detail: Import + Credentialless Discovery
The provisional starting point - before anything is validated against scope
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
1 - Manual Import
Before any automated scanning starts, the CMDB is seeded with what already exists - exports from tools like SCCM, prior inventory spreadsheets, other management platforms, vendor asset lists. Gives a starting population, but it is inherently stale and incomplete.
2 - Credentialless Discovery
An unauthenticated network scan identifies live IPs and does basic fingerprinting. Answers one question: what is out there that we do not already know about? Needs zero access approvals - fast, but shallow.
Both stages are inherently provisional - neither is validated against defined scope yet.

## Slide 5
Credentials, Subnets, Validation
The scope gate - the crux of the root cause
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Discovery only ever covers subnets explicitly in scope.
Before deeper access is granted, three things must be locked down: which subnets are in scope, the right credentials for each platform, and that those credentials validate with zero failed logins on a sample.
This step depends on security teams and server owners granting access - not on CMDB tooling.
This is the crux of the root cause: many subnets - including those hosting OT, SCADA, and NERC-related devices - are intentionally out of scope, by design, not by oversight.

## Slide 6
Horizontal Discovery → Why Cleanup Precedes Baseline
Cleanup is how the baseline stays trustworthy
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Horizontal discovery logs into every in-scope server and pulls real configuration data - this is what makes CMDB data trustworthy instead of an import snapshot.
A baseline is supposed to represent ground truth. Before it is locked, every CI that discovery did NOT confirm gets retired - not deleted - so the starting number is not inflated by records that no longer exist or were never in scope.
Retiring unconfirmed pre-scope records before baseline is a defined step in this process - not an ad-hoc or erroneous action.

## Slide 7
What Actually Happened
The facts of the July 2026 Computer & Server cleanup
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
A single, one-time query identified and retired the qualifying records - not an automated or recurring process writing to the CMDB on a schedule.
Criteria: records not already Retired whose Discovery Source was a legacy or manual origin (ImportSet, iTeam, Manual Entry, CherWell KY, CherWell PA, or empty).
All records meeting the criteria were retired, across both the Computer and Server classes.
The action was reviewed with key stakeholders in advance - the CMDB team did not do this unilaterally.

## Slide 8
Root Cause
A scope gap - not a faulty process
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Initial CMDB loads were bulk collections from existing sources, imported as a starting point before Discovery scope was finalized - never validated for scope when they entered the CMDB.
ServiceNow Discovery is scoped to specific, prescribed subnets. Multiple subnets - including those hosting OT, SCADA, and NERC-related devices - are intentionally out of scope.
Retirement logic based on the absence of active discovery does not act on those out-of-scope assets, because they were never in the discovered inventory to begin with.
NERC CIP is currently out of scope for this CMDB effort; a separate, parallel initiative is evaluating NERC-specific solutions.

## Slide 9
Concerns Raised → Responses (1 of 2)
Direct responses to each concern raised by stakeholders
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Concern Raised | Response
Active CIs automatically retired | Done by a one-time script, not an automated or recurring rule. Reviewed with key stakeholders beforehand, not unilaterally.
Potential widespread / undiscovered impact | Retired records were unvalidated pre-scope imports, not authoritatively discovered assets. Any confirmed as a legitimate in-scope asset is restored immediately.
Communication / stakeholder awareness | The cleanup was reviewed with key stakeholders. Communication is deliberately staged: key stakeholders now to stabilize the baseline, then operational teams as it is confirmed.
Operational risk (monitoring alerts) | Where a retired record was still referenced downstream, restoring it resolves the discrepancy. Over 40 records have already been restored this way.

## Slide 10
Concerns Raised → Responses (2 of 2)
Direct responses to each concern raised by stakeholders
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Concern Raised | Response
OT / SCADA / CIP assets are different | Agreed - this is central. Those assets sit on out-of-scope subnets, are not discovered, and are not maintained in the CMDB. OT and CIP are handled by a parallel effort.
Insufficient retirement controls | Agreed. Establishing a governed CMDB Health and lifecycle policy - staleness-based candidates, automated notification, explicit approval, advance notice (see Go-Forward Governance).
Compliance / NERC CIP | NERC CIP is out of scope today, and the CMDB is not its system of record. A parallel initiative owns NERC-specific solutions and governance.
Root cause & remediation | Root cause: unvalidated pre-scope legacy imports, plus a CMDB scope narrower than assumed. Remediation: the governed CMDB Health retirement policy.

## Slide 11
Safeguards Already in Place
Controls that were in effect during the July cleanup
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Retired ≠ Deleted
Every retired record is fully recoverable. No data is lost.
One-Time, Not Recurring
A baseline stabilization action - not a standing automated rule writing to the CMDB on a schedule.
40+ Records Restored
Any record confirmed as a legitimate in-scope asset has been restored on request - already proven in practice.

## Slide 12
Transition to a Managed, Governed Process
Every future retirement runs through this gated lifecycle
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Identify
CMDB Health criteria (staleness) - explicitly excludes non-discoverable in-scope assets like OT/SCADA
Notify
Automated workflow alerts affected stakeholders & owners - no silent state changes
Approve
Explicit sign-off required from responsible stakeholders & SMEs before proceeding
Advance Notice
Issued before implementation - time for downstream teams to decommission cleanly
Implement
Change executed only after every gate above is satisfied
No CI is retired silently. Identification, notification, approval, and notice all happen before implementation.

## Slide 13
Governance Authority
Who approves this policy before it is built
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
Policy requirements will be defined with stakeholder input.
Formally approved by the Change Control Board (CCB) - chaired by Josh Sterling - before any development or implementation.
The policy will comply with all existing change, configuration management, and governance processes.
No future retirement bypasses this gate.

## Slide 14
Next Steps
What happens from here
PPL CMDB-CSDM | CI Retirement Governance - Aug 4, 2026
1
Define the CMDB Health and retirement lifecycle policy with stakeholder input (staleness criteria, automated notification, explicit approval, advance notice).
2
Submit the policy to the CCB for approval before development.
3
Continue restoring any record identified as a legitimate in-scope asset (40+ done so far).
4
Keep stabilizing the in-scope CMDB baseline, and widen communication as it firms up.

## Slide 15
Questions & Discussion
Restoring Trust Through Transparency and Control
Manuel Vazquez - Scrum Master, CMDB-CSDM