## Slide 1
CMDB Audit Readiness
Audit-required attributes in focus - full attribute status by CI class
Bridging Gaps to Achieve CMDB Excellence
The attributes PPL Audit asked us to track - measured against a 90% completeness target
As of July 16, 2026 · 25,966 configuration items across Business Applications, Servers & Computers
Manuel Vazquez - Scrum Master, CMDB-CSDM

## Slide 2
Audit Readiness Scorecard
Audit-required attributes vs. the 90% target · full attribute detail per class follows · as of Jul 16, 2026
PPL CMDB-CSDM | Audit Readiness | Attribute Completeness - Jul 16, 2026
≥ 90% On target
80-89% At risk
< 80% Critical
Target: ≥ 90% on every audit attribute
Audit Attribute | Complete | Gap (CIs) | Status
Business Applications · 2,148 configuration items |  |  | 
CI Owner | 100% | 11 | ON TARGET
Classification | 36% | 1,371 | CRITICAL
Servers · 3,917 configuration items |  |  | 
CI Owner | 100% | 0 | ON TARGET
Location | 100% | 1 | ON TARGET
IP Address | 91% | 358 | ON TARGET
Computers · 19,901 configuration items |  |  | 
Assigned To | 83% | 3,412 | AT RISK
Location | 66% | 6,748 | CRITICAL
Serial Number | 100% | 0 | ON TARGET
5 of 8 audit attributes are at target. Servers are fully compliant; the open gaps are Business Application Classification and Computer Location / Assigned To - detailed on the following slides.

## Slide 3
Business Applications - Status & Remediation
All attributes shown · audit attributes vs. the 90% target · 2,148 CIs · as of 7/16
PPL CMDB-CSDM | Audit Readiness | Attribute Completeness - Jul 16, 2026
AUDIT ATTRIBUTES measured against the ≥ 90% target
CI Owner
100%
Gap: 11 CIs
Classification
36%
Gap: 1,371 CIs
1 of 2 audit attributes at target. CI Owner is effectively complete; Classification (36%) is the single audit gap - and the only audit attribute that has not moved since June.
OTHER TRACKED ATTRIBUTES managed - not part of the audit target
Technical Owner Group
89%
Business Owner
84%
Approval Group
81%
Support Group
77%
App Code / Asset Tag
100%
Value Stream
62%
SOX Type
100%
REMEDIATION ACTION PLAN
Audit gap | Root cause & remediation approach | Owner · Target
Classification 1,371 CIs · 36% | Governance / manual attribute - set per application by business owners; no automated discovery source. Remediate as a governed, change-controlled data story, classified by business criticality. | Joe Dames - PO Todd Dierksheide - CCB Target: TBD with CCB
Constraint: Classification remediation is gated by the 6/10 Business Application enhancement pause - mass updates must go through a governed story + change control, not inline edits. This is the root of the stall.
Remediation tracked under ADO Spike 1480111

## Slide 4
Servers - Status
All attributes shown · audit-ready · 3,917 CIs · as of 7/16
PPL CMDB-CSDM | Audit Readiness | Attribute Completeness - Jul 16, 2026
AUDIT ATTRIBUTES measured against the ≥ 90% target
CI Owner
100%
Gap: 0 CIs
Location
100%
Gap: 1 CIs
IP Address
91%
Gap: 358 CIs
Audit-ready. All three audit attributes are at or above the 90% target as of 7/16 - CI Owner 100%, Location 100%, IP Address 91%. Location and IP Address were remediated this week (44% -> 100% and 43% -> 91%).
OTHER TRACKED ATTRIBUTES managed - not part of the audit target
Technical Owner Group
100%
Support Group
100%
App Code / Asset Tag
75%
Value Stream
0%
SOX Type
99%
Classification
99%
SUMMARY & STATUS
Audit-ready. All three audit attributes are at or above the 90% target as of 7/16 - CI Owner 100%, Location 100%, IP Address 91%. Location and IP Address were remediated this week (44% -> 100% and 43% -> 91%).
No audit remediation required - sustain current levels through ongoing discovery and governance.
Not audit-gated: Value Stream (0%) and App Code / Asset Tag (75%) are tracked but sit outside the audit target - addressed under separate data-quality work.

## Slide 5
Computers - Status & Remediation
All attributes shown · audit attributes vs. the 90% target · 19,901 CIs · as of 7/16
PPL CMDB-CSDM | Audit Readiness | Attribute Completeness - Jul 16, 2026
AUDIT ATTRIBUTES measured against the ≥ 90% target
Assigned To
83%
Gap: 3,412 CIs
Location
66%
Gap: 6,748 CIs
Serial Number
100%
Gap: 0 CIs
1 of 3 audit attributes at target (Serial Number 100%). Location (66%) and Assigned To (83%) are the open audit gaps - both improving: Location 38% -> 66% and Assigned To 71% -> 83% since early July.
OTHER TRACKED ATTRIBUTES managed - not part of the audit target
CI Owner
100%
Technical Owner Group
100%
Support Group
100%
App Code / Asset Tag
64%
Operating System
99%
IP Address
19%
REMEDIATION ACTION PLAN
Audit gap | Root cause & remediation approach | Owner · Target
Location 6,748 CIs · 66% | Auto-populated by device discovery - gaps are discovery coverage (offline physical devices may not report). Close at source via the discovery / SCCM pipeline, not manual entry. | Anthony de Araujo Monica Green / Paul Becker - CCB On trajectory to ≥90%
Assigned To 3,412 CIs · 83% | Discovery-driven endpoint assignment; within 7 points of target and climbing. Sustain the same pipeline remediation. | Anthony de Araujo On trajectory
Retired-device cleanup reduced the active population and lifted compliance; discovery attributes (incl. IP Address, App Code) improve together. Validate physical vs. virtual coverage.
Remediation tracked under ADO Spike 1480114

## Slide 6
Bottom Line
Where each CI class stands against the audit target
PPL CMDB-CSDM | Audit Readiness | Attribute Completeness - Jul 16, 2026
Servers - audit-ready.
All three audit attributes (CI Owner, Location, IP Address) are at or above target; Location and IP Address were remediated this week. Sustain via discovery.
Computers - on trajectory.
Serial Number at target. Location (66%) and Assigned To (83%) are climbing via the device-discovery pipeline and retired-device cleanup (Spike 1480114). On track.
Business Applications - one stalled gap.
CI Owner at target. Classification (36%) is the stalled audit gap - governance/manual data blocked by the BA-enhancement pause; needs a governed story + CCB owner (Spike 1480111).
Immediate focus
Unblock Business Application Classification (governed story with Joe Dames + CCB / Todd Dierksheide) and set a target date; sustain the Computers device-discovery remediation for Location & Assigned To. Servers are audit-ready.