PPL CMDB-CSDM — CMDB Health Configuration

SAFe Stories · Completeness & Correctness KPIs

DRAFT · 2026-07-20 · NON-SOW Quality Governance · Source: CI Class Reference slides (2026-07-20)

7 SAFe-compliant stories to configure and score two ServiceNow CMDB Health KPIs: 4 Completeness (Computer, Server, Database, Business Application) + 3 Correctness (Computer, Server, Database). Business Application is Completeness-only — it is not a discovered CI, so the Correctness sub-metrics (Duplicate / Orphan / Stale) do not apply; its freshness is certification-based (HL-4).

Parent Feature (draft)

Feature: [Enabler · Configuration] CMDB Health & Data Quality — KPI Configuration

Owner / approver: Product Management (Sonika Das) + PO (Joe Dames); driven by Manuel Vazquez (acting PO-support / SM)

Target iterations: PI-3 (config can start late PI-2 2.5/2.6) — confirm with Sonika

WSJF / priority: Completeness = Medium-High (maps to active audit-readiness remediation); Correctness = Medium (not holdback-gating)

Benefit hypothesis: If Completeness and Correctness are configured per class from the agreed managed-attribute set and scored, then CMDB population and data-integrity gaps become measurable against target and auditable — supporting monthly audit-readiness reporting and trust in incident routing / change approval / reporting.

Scope / non-goals: Completeness and Correctness KPIs only. Excludes Compliance (SOX / ESS-02 audits) and value-validation. Correctness excludes Business Application (not discovery-based).

Conventions (apply to all 7 stories)

Persona (scoped to these stories): “CMDB Configuration Management Process Owner” = Manuel Vazquez (acting / PO-support), pending confirmation. System-of-record Process Owner & CCB Chairperson remains Josh Sterling.

Target: working 85–90% score per class/KPI — confirm formally with Sonika; confirm whether targets differ per class.

Acceptance lane (non-SOW): PM Sonika Das accepts targets; PO Joe Dames sign-off at Sprint Review; CCB informed (visibility only). Tag NON-SOW / Quality-Governance.

Staleness threshold N (Correctness) and orphan rule (one per class, manual): agreed with the CCB Class Manager — placeholders marked [confirm].

Story vs Enabler: platform configuration → Enabler – Configuration; if the ART doesn't use Enabler type, User Story + Configuration/Quality-Governance tag is fine.

Source: attribute lists, field names, requirements, identification rules and CI counts are from the attached CI Class Reference slides (2026-07-20). All 7 stories must satisfy the team Definition of Done.

Story index

| ID | KPI | CI Class | Type | Priority | CCB Class Mgr |
| --- | --- | --- | --- | --- | --- |
| CP-1 | Completeness | Computer | Enabler – Configuration | P2 (confirm) | Monica Green / Paul Becker |
| CP-2 | Completeness | Server | Enabler – Configuration | P2 (confirm) | Ray Reuter |
| CP-3 | Completeness | Database Instance | Enabler – Configuration | P2 (confirm) | Ray Reuter |
| CP-4 | Completeness | Business Application | Enabler – Configuration | P2 (confirm) | Todd Dierksheide |
| CR-1 | Correctness | Computer | Enabler – Configuration | P3 (confirm) | Monica Green / Paul Becker |
| CR-2 | Correctness | Server | Enabler – Configuration | P3 (confirm) | Ray Reuter |
| CR-3 | Correctness | Database Instance | Enabler – Configuration | P3 (confirm) | Ray Reuter |

CP-1 — Configure CMDB Health Completeness — Computer (Physical/Virtual)

Enabler – Configuration (NON-SOW)  ·  Priority: P2 (confirm)  ·  KPI: Completeness

Scope: cmdb_ci_computer (19,901 active)  —  Confirm full-population vs Physical/Virtual split.

CCB Class Manager: Monica Green / Paul Becker

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Completeness KPI configured from the Computer managed attributes and scored,
so that computer population gaps are measurable against target and feed audit-readiness reporting.

Acceptance Criteria

☐  Recommended attribute set configured as the completeness basis (no attributes marked Required — acceptable): Assigned To, CI Owner (owned_by), Technical Owner Group (u_technical_owner_group), Support Group, Asset Tag, OS, Location, IP Address, Serial Number.

☐  Completeness scored for cmdb_ci_computer; baseline captured vs target (85–90%, confirm).

☐  Score cross-checks the Computer audit dashboard gaps (Missing CI Owner, Assigned To empty, Location empty, Missing IP) — coordinated with spike 1480114 so remediation isn't double-counted.

☐  Any required relationships for completeness defined (or explicitly none).

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

ESS-02-audited attributes (Assigned To, Location, Serial Number) are natural completeness priorities. Location gap has a documented HR-system root cause; offline physical devices limit discovered-attribute population.

CP-2 — Configure CMDB Health Completeness — Server (Windows/Linux)

Enabler – Configuration (NON-SOW)  ·  Priority: P2 (confirm)  ·  KPI: Completeness

Scope: cmdb_ci_server (3,917 active)

CCB Class Manager: Ray Reuter

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Completeness KPI configured from the Server managed attributes and scored,
so that server population gaps are measurable against target and audit-readiness on the server class is sustained.

Acceptance Criteria

☐  Required set configured (proposed *, pending CCB): CI Owner (owned_by), Technical Owner Group (u_technical_owner_group), Support Group, Value Stream (u_value_stream — confirm field), Classification (u_classification — confirm), Location.

☐  Recommended set configured: Asset Tag, SOX Type, IP Address.

☐  Completeness scored for cmdb_ci_server; baseline vs target (85–90%, confirm).

☐  Score reflects recent remediation (Location 44%→100%, IP 43%→91%) and coordinates with the Servers audit spike.

☐  Required/Recommended designations and the proposed * flags approved by Ray Reuter.

☐  Any required relationships defined (or explicitly none).

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

Server is the most-defined class (6 Required attrs) and already audit-ready on its ESS-02 attributes — this formalizes and monitors that against target.

CP-3 — Configure CMDB Health Completeness — Database Instance

Enabler – Configuration (NON-SOW)  ·  Priority: P2 (confirm)  ·  KPI: Completeness

Scope: cmdb_ci_database (3,113 active)  —  Child classes (Oracle / MS SQL) inherit.

CCB Class Manager: Ray Reuter

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Completeness KPI configured from the Database managed attributes and scored,
so that database population gaps are measurable against target.

Acceptance Criteria

☐  Recommended attribute set configured (no attributes marked Required — acceptable), using slide field names: CI Owner (managed_by), Technical Owner Group (managed_by_group), Support Group, Environment (environment — confirm), Location.

☐  Completeness scored for cmdb_ci_database; baseline vs target (85–90%, confirm).

☐  Reconcile the attribute set with the audit dashboard first (BLOCKING) — agree one authoritative Database attribute set with Ray Reuter so Completeness and the audit dashboard don't measure different things (see mismatch table below).

☐  Any required relationships defined (e.g., hosted-on Server) or explicitly none.

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

CP-3 attribute mismatch — Database audit dashboard (spike 1480113) vs. managed-attribute slide (overlap on only 3 of 8 fields):

| Attribute | On slide? | Slide Audit | On dashboard? | Gap |
| --- | --- | --- | --- | --- |
| CI Owner (managed_by) | Yes | T | Yes – Missing CI Owner | 10 |
| Support Group | Yes | F | Yes – Missing Support Group | 15 |
| Environment | Yes | F | Yes – Missing Environment | 1,187 |
| Technical Owner Group (managed_by_group) | Yes | F | No – not audited | — |
| Location | Yes | T | No – not audited | — |
| Value Stream (Business Unit) | NOT on slide | — | Yes – Missing Value Stream | 3,113 (100%) |
| SOX Type | NOT on slide | — | Yes – SOX Type empty | 75 |
| Approval Group | NOT on slide | — | Yes – Missing Approval Group | 3,110 (~99.9%) |

Notes

DB uses the managed_by / managed_by_group mapping. Discovered-attribute completeness is bounded by DB discovery coverage (credential risk 1444864; Oracle-KY gap); ownership fields are manual / Data-Cert populated.

CP-4 — Configure CMDB Health Completeness — Business Application

Enabler – Configuration (NON-SOW)  ·  Priority: P2 (confirm)  ·  KPI: Completeness

Scope: cmdb_ci_business_app (2,148 records)  —  Business Applications are not discovered — population is manual / Data-Certification sourced.

CCB Class Manager: Todd Dierksheide

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Completeness KPI configured from the Business Application managed attributes and scored,
so that BA population gaps (the largest audit-readiness gaps) are measurable against target — despite BAs not being discoverable.

Acceptance Criteria

☐  Recommended attribute set configured (no attributes marked Required except Name/identifier — acceptable), using slide field names: CI Owner (managed_by), Technical Owner Group (managed_by_group), Business Owner (owned_by), Approval Group (u_approval_group), Support Group (support_group), Asset Tag (asset_tag), Value Stream/Business Unit (business_unit), SOX Type (u_sox_type), Data Classification (data_classification).

☐  Completeness scored for cmdb_ci_business_app; baseline vs target (85–90%, confirm) — population is manual / Data-Certification sourced, not Discovery.

☐  Coordinated with the BA audit spike (1480111). Reconcile one gap: the BA audit dashboard also audits Missing Recovery Tier (1,820), which is NOT on the BA managed-attribute slide — confirm whether Recovery Tier joins the completeness set.

☐  Approved by Todd Dierksheide (CCB Class Manager, Business Application).

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

BA slide (9 managed attributes) matches the audit dashboard on 9 of 10 audits — only Recovery Tier is audited-but-not-tabled (contrast the larger Database mismatch in CP-3). Respect the BA enhancement pause (6/10): mass BA edits are logged as stories, not done inline. Ties to Data Certification (SOW 1.2), CO5 1.1c, and the BA data-population cluster (1475582/1475584/1475585/1478286/1474892). Completeness counterpart to HL-4 (certification-based lifecycle/staleness).

CR-1 — Configure CMDB Health Correctness — Computer (Physical/Virtual)

Enabler – Configuration (NON-SOW)  ·  Priority: P3 (confirm)  ·  KPI: Correctness

Scope: cmdb_ci_computer (19,901 active)  —  Confirm full-population vs Physical/Virtual split.

CCB Class Manager: Monica Green / Paul Becker

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Correctness KPI (Duplicate · Orphan · Stale) configured and scored for the Computer class,
so that computer data integrity is measurable against target and remediation is targeted rather than a raw gap count.

Acceptance Criteria

☐  Duplicate sub-metric active and scored using the PPL Computers identification rule (Name + serial_number, Pri 100); duplicate set reviewed and routed to the de-duplication / CI remediation task. (Serial coverage strong — validate Name uniqueness.)

☐  Orphan rule defined and agreed with CCB Class Managers. Risk: many end-user computers legitimately have no relationships → a naive rule over-flags; record what makes a Computer a non-orphan (or exempt Computer from the orphan sub-metric).

☐  Stale rule set — Computer not updated by SCCM/Discovery within N days ([confirm], e.g. 30/45) is flagged. Risk: offline physical devices skew staleness (SCCM precedence 1348712/716/717; retired-computer 1402790). Stale CIs feed lifecycle (HL-2).

☐  Computer Correctness score visible on the dashboard / baseline (ties 1436581 / 1470837), scored vs target (85–90%, confirm).

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

Coordinate with the Computer audit spike (1480114) so correctness config and audit-gap remediation don't double-count.

CR-2 — Configure CMDB Health Correctness — Server (Windows/Linux)

Enabler – Configuration (NON-SOW)  ·  Priority: P3 (confirm)  ·  KPI: Correctness

Scope: cmdb_ci_server (3,917 active)

CCB Class Manager: Ray Reuter

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Correctness KPI (Duplicate · Orphan · Stale) configured and scored for the Server class,
so that server data integrity is measurable against target and remediation is targeted.

Acceptance Criteria

☐  Duplicate sub-metric active and scored using the PPL Server identification rule — serial_number (100) → serial lookup (200) → name (300). Note: serial_number is the primary identifier though it is NOT in the Server managed-attribute set — validate serial coverage; low coverage inflates duplicates. Duplicate set reviewed and remediated.

☐  Orphan rule = a Server with no relationship to any Application / Business Service, agreed with Ray Reuter. Score expected to improve as Service Mapping (P1) builds relationships (lead currently vacant — see risks).

☐  Stale rule — Server not seen by Discovery / SG-SCCM within N days ([confirm]) is flagged (reconciliation inherited from the Computer/Hardware hierarchy). Stale CIs feed lifecycle (HL-1).

☐  Server Correctness score visible on the dashboard / baseline, scored vs target (85–90%, confirm). (Distinct from the Server Compliance/Completeness audit-ready milestone.)

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

Coordinate with the Servers audit spike. Orphan sub-metric is the one most affected by Service Mapping progress.

CR-3 — Configure CMDB Health Correctness — Database Instance

Enabler – Configuration (NON-SOW)  ·  Priority: P3 (confirm)  ·  KPI: Correctness

Scope: cmdb_ci_database (3,113 active)  —  Child classes (Oracle / MS SQL) add engine-specific rules.

CCB Class Manager: Ray Reuter

ADO ID / State: (fill on creation) / Draft

User Story

As the CMDB Configuration Management Process Owner,
I want the CMDB Health Correctness KPI (Duplicate · Orphan · Stale) configured and scored for the Database Instance class,
so that database data integrity is measurable against target and remediation is targeted.

Acceptance Criteria

☐  Duplicate sub-metric active and scored using the Database instance rule — serial_number (100) → Edition + name + TCP port(s) (200). Note: the rule is Dependent — identified in the context of its host Server, so duplicate detection is only as correct as host-server identity; validate Edition/name/TCP port populated (identifier attributes, not the governance managed attributes). Duplicate set reviewed and remediated.

☐  Orphan rule = a Database Instance not hosted on a Server (Runs on::Runs absent), agreed with Ray Reuter. A hostless DB is both an identity and orphan problem; expect orphans where Discovery can't authenticate to the host (Oracle-KY gap, RAID).

☐  Stale rule — Database not seen by ServiceNow application probes within N days ([confirm]) is flagged. Dependency: only as good as DB discovery coverage (credential risk 1444864; enhanced DB discovery D2.3; Oracle-KY gap). Stale CIs feed lifecycle (HL-3).

☐  Database Correctness score visible on the dashboard / baseline, scored vs target (85–90%, confirm).

☐  PM (Sonika) accepts target; PO (Joe) sign-off; CCB informed; logged in quality register. Team Definition of Done met.

Notes

Coordinate with the Database audit spike. Confirm whether Correctness is scored at the cmdb_ci_database parent or per child class (Oracle / MS SQL).

To confirm before creating in ADO

Intent — CR stories build the ServiceNow Correctness KPI (Duplicate/Orphan/Stale), not value-validation (Compliance). (Joe / Sonika)

Target — 85–90% per class/KPI, or different; recommended-attribute weighting in the deployed release. (Sonika)

Database attribute set (blocking, CP-3) — reconcile the 5 slide attributes vs the 6 audit-dashboard audits (dashboard adds Value Stream / SOX Type / Approval Group; slide adds Technical Owner Group / Location). (Ray Reuter)

BA Recovery Tier (CP-4) — does it join the BA completeness set? (Todd Dierksheide)

Field names — u_value_stream, u_classification (Server), environment (Database), and the managed_by / managed_by_group mapping (Database, BA).

Staleness N per class + orphan rule definitions (Computer over-flag risk); Service Mapping lead reassignment (orphan dependency).

Computer scope — full population vs Physical/Virtual split.

Parent feature & Enabler type — single CMDB Health & Data Quality parent; Enabler type vs User Story + tag.

Reconcile with HL-1/2/3/4 so their bundled KPI ACs point to these stories rather than duplicating.