## Slide 1
CMDB Data Dictionary - CCB Vote
38 governance decisions across 9 CI classes - CMP Stage 1
CMDB Change Control Board - Chair: Josh Sterling - July 21, 2026
Manuel Vazquez - Scrum Master, CMDB-CSDM

## Slide 2
At a Glance - 38 Decisions, How to Vote
Group the vote by class; the chair records each ruling in the CCB ruling column
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
Class | Class Manager | # | Decision types
1. Business Application | Todd Dierksheide | 4 | Mandatory x4
2. Service Instance | !! none assigned | 5 | Owner x2, Mandatory x3
3. Computer | Monica Green / Paul Becker | 3 | Mandatory x1, Audited x2
4. Server (parent) | Ray Reuter | 5 | Values x1, Audited x4
5. Windows Server | Ray Reuter | 5 | Audited x3, Mandatory x2
6. Linux Server | Ray Reuter | 4 | Audited x2, Mandatory x2
7. Database (parent) | Ray Reuter | 3 | Audited x2, Values x1
8. Oracle Database | Ray Reuter | 4 | Audited x3, Mandatory x1
9. SQL Server Database | Ray Reuter | 5 | Audited x4, Mandatory x1
Total |  | 38 | M14 / A20 / O2 / V2
How to vote each item
Accept - as the team suggested
Amend - note the change in the ruling cell
Defer - record owner + target date
A class is accepted once all its items are ruled.
! Resolve first - Service Instance
Class has no manager (items 5-6). Assign an owner (EA / Platform) or defer - items can't be ratified without one.
! Sequence - Ray Reuter load
Ray owns 26 of 38 (all Server + Database). Take Server / Database first so they aren't stranded if time runs short.
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 3
Education - The Four Decision Types
Every one of the 38 items is one of these four. Rule each Accept / Amend / Defer.
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
Mandatory?
14 decisions
Is this attribute REQUIRED on the class?
Y = a record can't be certified without it. Sets the governance / certification bar.
Audited?
20 decisions
Include this attribute in AUDIT / certification scope?
Y = it counts toward the 90% completeness / correctness target and appears on audit dashboards.
Owner?
2 decisions
Assign a Certification Owner / Class Manager.
Only Service Instance (5-6), currently unassigned. Name an owner (EA / Platform) or defer the class.
Values?
2 decisions
Confirm the allowed-value (choice) list.
e.g. Operational Status: Build / Operational / Non-Operational / Retired. Confirm vs the OOB choices.
Capture each as Accept (as suggested) / Amend (note the change) / Defer (owner + date).

## Slide 4
Education - IRE in 60 Seconds
Why some attributes are 'discovery-sourced' - and why that decides how we audit them
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
1. Identification
How ServiceNow decides two records are the SAME CI - via identifier rules (e.g. Server = Serial Number; Computer = Name + Serial).
Independent = identified on its own; Dependent = only in the context of a host (e.g. a Database on its Server).
2. Reconciliation
When MORE THAN ONE source writes the same attribute, precedence decides which source wins - so the value doesn't 'flap'.
The winning source is authoritative; other sources are ignored for that attribute.
PPL source precedence (as-built, 2026-07-20)
SG-SCCM wins | OS & OS version, CPU / disk / RAM, manufacturer, asset & ownership specs
ServiceNow Discovery wins | IP address, MAC address (network-sourced facts)
EA / LeanIX wins | Application Category, Life Cycle Stage (Business App)
Manual / Data Cert wins | Owners, support & approval groups, SOX flag (NOT discovered)
Why it
matters
If a source is authoritative for an attribute, 'Audited = Y' means we measure the DISCOVERED value - we don't ask humans to maintain it.
The ownership / governance fields (owners, groups, SOX) are NOT discovered - those are the ones Data Certification must fill, so they carry the Mandatory decisions.

## Slide 5
Vote - Business Application
Class Manager: Todd Dierksheide - Table: cmdb_ci_business_app - 4 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
1 | Application Category | Mandatory? | Choice; authoritative = EA / LeanIX | Mandatory = Y (core classification) | Accept / Amend / Defer
2 | Life Cycle Stage | Mandatory? | Choice (CSDM stages); authoritative = EA | Mandatory = Y (lifecycle reporting) | Accept / Amend / Defer
3 | IT Application Owner | Mandatory? | sys_user; via Data Certification | Mandatory = Y (ownership / audit) | Accept / Amend / Defer
4 | Business Owner | Mandatory? | sys_user; via Data Certification | Mandatory = Y (Dec audit remediation) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 6
Vote - Service Instance
Class Manager: none assigned - Table: (no dedicated CCB Class Manager mapped) - 5 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
ASSIGN OWNER
! Ownerless class. Assign an owner (EA / Platform - e.g. Gaurav Parmar or Sonika Das) before items 5-6 can be ratified, or defer the class.
# | Attribute | Decision | Context | Team suggestion | CCB ruling
5 | Name | Owner? | No dedicated CCB Class Mgr mapped | Assign class owner (EA / Platform) | Accept / Amend / Defer
6 | Environment | Owner? | Prod / QA / Dev / Test | Same owner as #5 | Accept / Amend / Defer
7 | Service Owner (owned_by) | Mandatory? | sys_user | Mandatory = Y | Accept / Amend / Defer
8 | ITSM Support Group | Mandatory? | sys_user_group | Mandatory = Y (governance) | Accept / Amend / Defer
9 | Change Approval Group | Mandatory? | sys_user_group | Mandatory = Y (governance) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 7
Vote - Computer
Class Manager: Monica Green / Paul Becker - Table: cmdb_ci_computer - 3 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
10 | Assigned To | Mandatory? | sys_user; Asset Management | - (PPL call) | Accept / Amend / Defer
11 | Operating System | Audited? | SCCM / Intune authoritative | Align to Dec audit scope | Accept / Amend / Defer
12 | MAC Address | Audited? | Endpoint connector / Discovery | Align to Dec audit scope | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 8
Vote - Server (parent)
Class Manager: Ray Reuter - Table: cmdb_ci_server - 5 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
13 | Operational Status | Values? | Build / Operational / Non-Operational / Retired | Confirm full list vs OOB choices | Accept / Amend / Defer
14 | IP Address | Audited? | Discovery authoritative | Align to Dec audit scope | Accept / Amend / Defer
15 | MAC Address | Audited? | Discovery authoritative | Align to Dec audit scope | Accept / Amend / Defer
16 | CPU Count | Audited? | vCenter override (else Discovery) | Align to Dec audit scope | Accept / Amend / Defer
17 | RAM (MB) | Audited? | vCenter override (else Discovery) | Align to Dec audit scope | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 9
Vote - Windows Server (child of Server)
Class Manager: Ray Reuter - Table: cmdb_ci_win_server - 5 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
18 | OS Version | Audited? | SCCM overrides Discovery | Align to Dec audit scope | Accept / Amend / Defer
19 | OS Domain | Audited? | SCCM overrides Discovery | Align to Dec audit scope | Accept / Amend / Defer
20 | OS Service Pack | Audited? | SCCM overrides Discovery | Align to Dec audit scope | Accept / Amend / Defer
21 | ITSM Support Group | Mandatory? | 'Wintel Infrastructure Ops'; not auto-writable | Mandatory = Y (governance) | Accept / Amend / Defer
22 | Change Approval Group | Mandatory? | 'Wintel CAB'; not auto-writable | Mandatory = Y (governance) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 10
Vote - Linux Server (child of Server)
Class Manager: Ray Reuter - Table: cmdb_ci_linux_server - 4 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
23 | OS Architecture | Audited? | Discovery via SSH authoritative | Align to Dec audit scope | Accept / Amend / Defer
24 | Kernel Release | Audited? | Discovery via SSH authoritative | Align to Dec audit scope | Accept / Amend / Defer
25 | ITSM Support Group | Mandatory? | 'Unix / Linux Administration Team' | Mandatory = Y (governance) | Accept / Amend / Defer
26 | Change Approval Group | Mandatory? | 'Linux CAB' | Mandatory = Y (governance) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 11
Vote - Database (parent)
Class Manager: Ray Reuter - Table: cmdb_ci_database - 3 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
27 | Version | Audited? | Discovery authoritative | Align to Dec audit scope | Accept / Amend / Defer
28 | TCP Port | Audited? | Discovery authoritative | Align to Dec audit scope | Accept / Amend / Defer
29 | Operational Status | Values? | Operational, Retired, ... | Confirm full list | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 12
Vote - Oracle Database (child)
Class Manager: Ray Reuter - Table: cmdb_ci_db_ora_instance - 4 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
30 | SID | Audited? | Oracle probes | Align to Dec audit scope | Accept / Amend / Defer
31 | Oracle Edition | Audited? | Oracle probes | Align to Dec audit scope | Accept / Amend / Defer
32 | Oracle Version | Audited? | Oracle probes | Align to Dec audit scope | Accept / Amend / Defer
33 | Support Group | Mandatory? | 'Oracle DBA Team' | Mandatory = Y (governance) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.

## Slide 13
Vote - SQL Server Database (child)
Class Manager: Ray Reuter - Table: cmdb_ci_db_mssql_instance - 5 decision(s)
PPL CMDB-CSDM | Data Dictionary CCB Vote (CMP Stage 1) | Jul 21, 2026
PROPOSED - PENDING CCB
# | Attribute | Decision | Context | Team suggestion | CCB ruling
34 | Instance Name | Audited? | Discovery / SCCM | Align to Dec audit scope | Accept / Amend / Defer
35 | Clustered | Audited? | Discovery authoritative | Align to Dec audit scope | Accept / Amend / Defer
36 | SQL Edition | Audited? | SCCM authoritative (edition / license) | Align to Dec audit scope | Accept / Amend / Defer
37 | TCP Port | Audited? | Discovery overrides SCCM | Align to Dec audit scope | Accept / Amend / Defer
38 | Support Group | Mandatory? | 'SQL DBA Team' | Mandatory = Y (governance) | Accept / Amend / Defer
Team suggestion = delivery team's proposed default (NOT a decision). CCB ruling is authoritative - the chair captures Accept / Amend / Defer live.