Change Order #6

For ServiceNow Release 2 and 3 Deployment

This Change Order #6 (“Change Order #6”) is made by and between Accenture International Limited (“Contractor” or “Accenture”) and PPL Services Corporation (“Company” or “’PPL”) as of July 1st, 2026 (the “Change Order #6 Effective Date”)  and hereby amends the Statement of Work for ServiceNow Release 2 and 3 Deployment (“the Project”) dated October 14, 2024, and its Change Orders, and is subject to the terms and conditions of the Enterprise Services Agreement (the “Agreement”) dated November 24, 2024. In case of a conflict in terms between this Change Order and the Statement of Work or the Agreement, the terms of the Change Order shall prevail.

Except as specifically provided herein, the terms and conditions of the Statement of Work and Agreement shall remain unchanged and in full force and effect. Capitalized terms not defined herein shall have the meaning described in the Statement of Work and Agreement. Company and Contractor amend the Agreement as set forth herein and the Parties agree to the following:

Purpose:

The purpose of Change Order #6 is to extend the Term through Oct 30, 2026, incorporate Deliverables, update project staff and fees.

- Article 1 (Services), Project Staff shall be amended to add the following:

Contractor shall provide the following resources to perform the specific Services described in this Change Order 6:

| # | Role | Responsibilities |
| --- | --- | --- |
| 1 | Executive Lead | • Provides overall Accenture account delivery oversight for the program. • Verifies project resources are assigned as required to seek to deliver Accenture’s Project scope. • Acts as the escalation point for the Accenture resources and participates in the steering committee and project management meetings |
| 2 | Offshore Governance | • Provides overall Accenture account delivery oversight for the program. • Verifies project resources are assigned as required to seek to deliver Accenture’s Project scope. • Acts as the escalation point for the Accenture resources and participates in the steering committee and project management meetings |
| 3 | Delivery Lead | • Drives progress at the overall Program level with visibility into all in-scope ServiceNow workstreams • Understands ServiceNow inter-dependencies and impact to build the foundation of data elements. • Provides guidance on overarching ServiceNow governance and architecture. • Communicates and manages issues, risks, action items for overall program status as well as key decisions. |
| 4 | Project Manager – Offshore | • Acts as a liaison between onshore Delivery Lead and offshore resources at program level • Oversees the development, testing and delivery of the ServiceNow requirements by offshore resources in compliance with the defined requirements • Provide status, and manages risks, issues and action items for offshore resources on behalf of the Delivery lead and acts as the escalation point for all offshore program related issues |
| 5 | ServiceNow Platform Architect – Onshore | • Creates and maintains a detailed view of existing architecture. • Aligns ServiceNow platform capabilities to business strategy and ServiceNow roadmap. • Leads & enforces the implementation of technical industry leading practices, policies and procedures. • Architectural controls and analysis of impacts for new requirements. • Provides leadership and participates in implementing new requirements on the ServiceNow platform. |
| 6 | ServiceNow Platform Architect - Offshore | • Creates and maintains a detailed view of existing architecture. • Aligns ServiceNow platform capabilities to business strategy and ServiceNow roadmap. • Leads & enforces the implementation of technical industry leading practices, policies and procedures. • Architectural controls and analysis of impacts for new requirements. • Provides leadership and participates in implementing new requirements on the ServiceNow platform. |
| 7 | ServiceNow Business Process Consultant - Offshore | • Leads process assessment to capture current state, gaps, and target high level business requirements. • Defines the processes and policies inserting control points throughout the asset lifecycle. • Translates the ServiceNow process requirements into ServiceNow user stories. • Understands the processes as well as ServiceNow capabilities. |
| 8 | ServiceNow Business Process Consultant - Offshore | • Leads process assessment to capture current state, gaps, and target high level business requirements. • Defines the processes and policies inserting control points throughout the asset lifecycle. • Translates the ServiceNow process requirements into ServiceNow user stories. • Understands the processes as well as ServiceNow capabilities. |
| 9 | Scrum Master | • Organizes and facilitates sprint planning, daily stand-ups, and sprint review meetings. • Confirms that the sprint meetings are effective and time boxed. • Identifies and manages impediments that hinder the team’s progress. • Provides visibility to stakeholders about the progress of the sprints. • Confirms that the product backlog is refined, prioritized, and ready for sprint planning. |
| 10 | ServiceNow Implementation Specialist – Onshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 11 | ServiceNow Implementation Specialist – Onshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 12 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 13 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 14 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 15 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 16 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 17 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 18 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 19 | ServiceNow Implementation Specialist - Offshore | • Participates in architectural design support activities for ServiceNow systems configuration deemed in-scope for the implementation. • Evaluates, assesses and recommends ServiceNow solutions to help verify alignment with overarching long term enterprise goals and objectives. • Develops designs for ServiceNow software, architecture, specifications and technical interfaces in alignment with ServiceNow recommended guidelines. • Reviews ServiceNow platform configuration • Develops ServiceNow configuration requirements for build. • Interacts with relevant developers and systems subject matter advisors |
| 20 | Developer | • Configures ServiceNow and automation code based on defined user stories. • Perform unit test on assigned stories. • Resolve Incidents. • Provide input on story estimation. • Participate in ongoing activities such as daily stand-ups, planning, reviews, retrospectives. |
| 21 | Developer | • Configures ServiceNow and automation code based on defined user stories. • Perform unit test on assigned stories. • Resolve Incidents. • Provide input on story estimation. • Participate in ongoing activities such as daily stand-ups, planning, reviews, retrospectives. |
| 22 | Tester | • Creates test scenarios/scripts for unit, integration and end to end testing. • Executes Unit, Integration and end to end Test scripts. • Completes retesting post defect resolution as needed. • Communicates risks and issues to Delivery Lead |
| 23 | Tester | • Creates test scenarios/scripts for unit, integration and end to end testing. • Executes Unit, Integration and end to end Test scripts. • Completes retesting post defect resolution as needed. • Communicates risks and issues to Delivery Lead |
| 24 | Training & Change Advisor | • Provide ServiceNow subject matter input for the PPL Change, Training & Communications Team supporting the ServiceNow program • Support the design and development of training • Support the planning and delivery of train-the-trainer |
| 25 | CMDB Product Owner | • Define and own the CMDB vision, strategy, and roadmap • Prioritize and manage the CMDB product backlog • Make value-based trade-off and sequencing decisions • Define and approve CMDB requirements, standards, and acceptance criteria • Ensure alignment with CSDM, service mapping, discovery, and integrations • Enable and evolve CMDB governance (policies, workflows, controls) • Partner with governance bodies (e.g., CMDB Governance Board / CCB) • Act as the single decision authority for CMDB product changes • Align stakeholders across ITSM, Security, Asset, Audit, and Operations • Ensure CMDB supports operational use cases (change, incident, RCA, audit) • Own CMDB health, quality, and maturity metrics • Drive adoption and continuous improvement of the CMDB |
| 26 | ITSM Product Owner | • Define and own the ITSM vision, strategy, and roadmap • Prioritize and manage the ITSM product backlog • Make value-based trade-off and sequencing decisions • Define and approve ITSM requirements, standards, and acceptance criteria • Enable and evolve ITSM governance (policies, workflows, controls) • Partner with governance bodies (e.g., CCB) • Act as the single decision authority for ITSM product changes • Align stakeholders across ITSM, Security, Asset, Audit, and Operations • Drive adoption and continuous improvement of ITSM |

- Article 1 (Services), Deliverables shall be amended to add the following:

Deliverables. The following Deliverables shall be provided under this Change Order 6:

| Number | Name | Description | Acceptance criteria | Targeted Due Date |
| --- | --- | --- | --- | --- |
| 1 | Network Gear Discovery | - Enable and configure Network Gear Discovery Capability - Network devices will be discovered and populated in CMDB | - Discovery credentials are configured and validated for all target network device types (excludes OT) | August 31, 202 6 |
|  |  |  | - Network discovery schedules are enabled and actively updating the CMDB | August 31, 2026 |
|  |  |  | - Mandatory attributes managed by discovery are populated | September 30, 2026 |
|  |  |  | - 90% coverage of network device is achieved based on validation of data from business owners | Oct 30, 2026 |
| 2 | Service Mapping | - Implement service mapping to establish end-to-end visibility of business services and their underlying infrastructure dependencies, resulting in a well-defined and consumable CMDB | - Service maps are defined and built for 10 priority business apps, showing dependencies down to infrastructure CIs Service map relationships are validated against known architecture and confirmed accurately by service/application owners Maps are accessible and consumable in ServiceNow by relevant stakeholders | August 31, 2026 |
|  |  |  | - Service maps are defined and built for 10 priority business apps, showing dependencies down to infrastructure CIs Service map relationships are validated against known architecture and confirmed accurately by service/application owners Maps are accessible and consumable in ServiceNow by relevant stakeholders | September 30, 2026 |
|  |  |  | - Service maps are defined and built for 10 priority business apps, showing dependencies down to infrastructure CIs Service map relationships are validated against known architecture and confirmed accurately by service/application owners Maps are accessible and consumable in ServiceNow by relevant stakeholders | October 30, 2026 |
| 3 | Qualys Integration | - Complete and operationalize integration between Qualys and ServiceNow to enable vulnerability data ingestion and workflow automation. | - The one-way integration from Qualys to ServiceNow is fully configured, tested, and deployed to production - Vulnerability data from Qualys ingests into ServiceNow on the agreed schedule with no data loss or transformation errors | Oct 27, 2026 |
| 3 | CMDB Governance | - Establish data certification and identify key attributes for data maintenance of the CMDB | - Data dictionary / class attributes definition for Servers Windows / Linux, Computer Physical / Virtual, Business Applications, Databases | July 31, 2026 |
|  |  |  | - Data Certification for process definition, intake of new data certifications, end to end process flow overview, Pilot release for all CI classes Supporting documentation / KB articles | July 31, 2026 |
|  |  |  | - ESS-02 Alignment with Cyber Security and Compliance | July 31, 2026 |
|  |  |  | - Support review of SOX business applications, ensuring they are properly identified in the CMDB and rules are in place to enable the right users to update them (this applies only to SOX data not NERC/CIP compliance indicators) | July 31, 2026 |
| 4 | CI Coverage - Computers | - Consolidate and validate the authoritative list of required configuration items (CIs) provided by PPL to ensure full CMDB completeness of computers | - SCCM / Discovery Data precedence reconciliation for updates for computers | July 31, 2026 |
|  |  |  | - Bulk updates for life cycle state and status as defined by the Asset management team for computers | July 31, 2026 |
|  |  |  | - Coverage validation – Goal of 90% devices being managed for computers | September 30, 2026 |
| 5 | CI Coverage - Servers | - Consolidate and validate the authoritative list of required configuration items (CIs) provided by PPL to ensure full CMDB completeness of Servers | - SCCM / Discovery Data precedence reconciliation for updates for Servers | July 31, 2026 |
|  |  |  | - Enhanced Discovery support for MS-SQL and Oracle databases (RISK – no scalable solution for the distribution of credentials for target Cis) SOX indicators for databases will be manually maintained and not part of the automated data ingestion | July 31, 2026 |
|  |  |  | - Coverage validation – Goal of 90% devices being managed for computers and non-NERC-CIP Servers discovered | October 30, 2026 |
| 6 | Legacy Platform Rationalization | - Conduct analysis of legacy platforms (i.e. iTeam, DISCO Cherwell, and AIM) to identify core technical capabilities and define a selective migration strategy into ServiceNow. | - Analysis of existing functionality in iTeam that are available in ServiceNow Defined list of functionality in iTeam to be migrated to ServiceNow Plan for migration of the functionality in the defined list from iTeam into ServiceNow | August 31, 2026 |
|  |  |  | - Analysis of existing functionality in DISCO that are available in ServiceNow Defined list of functionality in DISCO to be migrated to ServiceNow Plan for migration of the functionality in the defined list from DISCO into ServiceNow | September 30, 2026 |
|  |  |  | - If determined as still applicable upon PI3 planning: Analysis of existing functionality in Cherwell that are available in ServiceNow Defined list of functionality in Cherwell to be migrated to ServiceNow Plan for migration of the functionality in the defined list from Cherwell into ServiceNow | Oct 30, 2026 |
|  |  |  | - If determined as still applicable upon PI3 planning: Analysis of existing functionality in AIM that are available in ServiceNow Defined list of functionality in AIM to be migrated to ServiceNow Plan for migration of the functionality in the defined list from AIM into ServiceNow | Oct 30, 2026 |
| 7 | ITSM Product Management | - Performance of the ITSM Product Owner role, focused on providing functional direction, product backlog leadership, governance, and process coaching to support PPL’s ServiceNow ITSM capabilities | - Participation in the following: Meet with stakeholders to understand ITSM needs and requirements, participate in agile ceremonies to provide prioritization of ITSM backlog items, coordinate cross functional efforts related to ITSM, participate in governance related meetings for process improvement and technical enablement | July 31, 2026 |
|  |  |  | - Participation in the following: Meet with stakeholders to understand ITSM needs and requirements, participate in agile ceremonies to provide prioritization of ITSM backlog items, coordinate cross functional efforts related to ITSM, participate in governance related meetings for process improvement and technical enablement | August 31, 2026 |
|  |  |  | - Participation in the following: Meet with stakeholders to understand ITSM needs and requirements, participate in agile ceremonies to provide prioritization of ITSM backlog items, coordinate cross functional efforts related to ITSM, participate in governance related meetings for process improvement and technical enablement | September 30, 2026 |
|  |  |  | - Participation in activities the following: Meet with stakeholders to understand ITSM needs and requirements, participate in agile ceremonies to provide prioritization of ITSM backlog items, coordinate cross functional efforts related to ITSM, participate in governance related meetings for process improvement and technical enablement | October 30, 2026 |
| 8 | ATF Strategy | - Strategy for the implementation and rollout of ATF across ServiceNow capabilities in the future | - Plan for the implementation of ATF across existing (i.e. deployed to production and in-use as of July 31st) ServiceNow capabilities, including criterion definition for capabilities requiring ATF, an ATF rollout timeline / sequencing, defined approach for ATF rollout that can be leveraged for each capability. | October 31, 2026 |
| 9 | Platform Support | - Dedicated team of XXX (X) to provide BAU Support for ServiceNow. BAU is defined as non project-based work and support of DevOps pipeline (i.e. production releases). The work is focused on changes to ITSM and CMDB in production modules. Ensures timely design, build, and deployment of prioritized platform capabilities. Excludes minor enhancement and bug fixes determined to be less than 40 hours of work. | - A time-tracking effort-tracking mechanism is in place to monitor allocation and scope of work against this workstream per a sprint. Each team member will complete 40 hours of stories per week, excluding holidays and PTO. | August 31, 2026 |
|  |  |  | - Each team member will complete 40 hours of stories per week, excluding holidays and PTO. | September 30, 2026 |
|  |  |  | - Each team member will complete 40 hours of stories per week, excluding holidays and PTO. | October 30, 2026 |

- Article 2 (Schedule), shall be deleted in its entirety and replaced with the following:

The targeted start date for this Change Order #6 is July 1st, 2026 and be completed by October 30th, 2026. Late start dates will retrospectively impact the scheduled end date of this assignment.

For all backlog / BAU related tasks, the capacity team (see 11. Platform Support in Article 1)  will deliver against story points that the PPL ServiceNow Product team assigns and prioritizes, in accordance with the ServiceNow Governance procedures, from both PPL generated requirements and Accenture Managed Services requirements for ITSM features (i.e. workflow, catalog, etc.).

- Article 6 (Fees), first paragraph and invoicing table are hereby deleted and replaced with the following:

Contractor professional fees for the Services performed under this Change Order #6 are estimated to be $1,577,072 excluding travel and expenses (estimated at 5% of total project fees), based on a Change Order #6 start date of July 1st, 2026, and a completion date of October 30th, 2026.  The total Accenture professional fees for the Services performed will be $9,449,492 excluding travel and expenses, based on a project start date of October 14, 2024, and a completion date of October 30, 2026

Contractor will submit invoices, in accordance with the updated table below:

| Invoicing Month | Net Fees |
| --- | --- |
| April 2026 | $533,780 |
| May 2026 | $509,517 |
| June 2026 | $533,775 |
| July 2026 |  |
| August 2026 |  |
| September 2026 |  |
| October 2026 |  |
| Total Professional Fees | $ |

| Statement of Work |  |
| --- | --- |
| Statement of Work Professional Fees | $4,603,910 |
| SOW Expenses (5% of Professional Fees) | $230,196 |
| SOW Total (Fees + Estimated Expenses) | $4,834,106 |
| Change Order #1 |  |
| CO #1 Professional Fees | $488,500 |
| CO #1 Expenses (5% of Professional Fees) | $24,425 |
| CO #1 Total (Fees + Estimated Expenses) | $512,925 |
| Change Order #2 |  |
| CO #2 Professional Fees | $1,106,490 |
| CO #2 Expenses (5% of Professional Fees) | $55,324 |
| CO #2 Total (Fees + Estimated Expenses) | $1,161,814 |
| Change Order #3 |  |
| CO #3 Professional Fees | $321,640 |
| CO #3 Expenses (5% of Professional Fees) | $0 |
| CO #3 Total (Fees + Estimated Expenses) | $321,640 |
| Change Order #4 |  |
| CO #4 Professional Fees | $1,351,875 |
| CO #4 Expenses (5% of Professional Fees) | $67,593.75 |
| CO #4 Total (Fees + Estimated Expenses) | $1,419,468.75 |
| Change Order #5 |  |
| CO #5 Professional Fees | $1,577,072 |
| CO #5 Expenses (5% of Professional Fees) | $0 |
| CO #5 Total (Fees + Estimated Expenses) | $1,577,577 |
| Change Order #6 |  |
| CO #6 Professional Fees |  |
| CO #6 Expenses |  |
| CO #6 Total (Fees + Estimated Expenses |  |
| Total Estimated Fees (including all Change Orders) | $9,449,487 |
| Estimated Expenses (including all Change Orders) | $377,538.75 |
| Total Fees + Expenses (including all Change Orders) | $9,827,025.75 |

Team capacity per Month:

| Story points Estimates (target 80% of full capacity) |  |  |  |
| --- | --- | --- | --- |
| Points per day (8 hours) | Total points Month/ resource | CMDB Capacity / Month | Team Capacity / Month |
| 1 | 16 | 96 points | 96 Points |

IN WITNESS WHEREOF, the Parties hereto have executed this Change Order #4 as of the date first written above.

ACCENTURE INTERNATIONAL LIMITED		PPL SERVICES CORPORATION

by: 							by:

name: 							name: 	____________________

title: 	______________				title:    	____________________

date:						 	date: